ChurnShield

Customer Churn Prediction API

Solution Design & Implementation Guide  —  v2.0

What changed from v1 17 targeted modifications. Bug fixes in feature/preprocessor order and SHAP naming. Portfolio-signal upgrades: calibration, threshold selection, 5-model comparison (LR, RF, LightGBM, XGBoost+Optuna, CatBoost), real-time request logging, model card, pre-commit hooks, CI quality gate, batch size limits. Tighter Dockerfile, faster healthcheck, Makefile for DX.

Portfolio Project 2  |  Mohammad Ashraf Ahmed Hafez

Data Scientist & AI/ML Engineer  |  Kuwait

| Category | Duration | Effort | Deploy | Budget |
| --- | --- | --- | --- | --- |
| Classical ML | 4–5 days | 8–10 hours | Railway + Streamlit | ~$5/month |

# 1. Project Overview

ChurnShield is a production-grade machine learning system that predicts customer churn probability and explains why a customer is at risk. It mirrors the real churn prediction work delivered at Sharper Software for Boubyan Bank and KNET, packaged as a deployable, documented, and tested portfolio artifact.

The system accepts a customer profile via a REST API, returns a churn probability score, a calibrated risk band, and SHAP-based feature attributions. A Streamlit UI lets business users run single predictions, batch-score CSVs, and monitor live model behavior (not simulated) over time.

## 1.1 What it demonstrates

| End-to-end ML lifecycle | From raw multi-table CSV to served, monitored, calibrated prediction API — preprocessing, feature engineering, 5-model comparison, hyperparameter tuning, probability calibration, threshold selection, serialization, serving, live monitoring. |
| --- | --- |
| Production engineering | Modular typed Python package, pytest test suite with coverage + quality gates, multi-stage Dockerfile, docker-compose, GitHub Actions CI, pre-commit hooks, Makefile — not notebook code. |
| Explainability (SHAP) | Every prediction is accompanied by a SHAP waterfall chart using correctly-named features (not f0/f1/f2), so the model is interpretable by business stakeholders. |
| Deployment | FastAPI on Railway (REST backend) and Streamlit on Streamlit Community Cloud (business-user UI), both free-to-cheap tiers. |
| Industry alignment | Telecom churn mirrors Boubyan Bank customer retention work. The same pipeline logic applies to banking with minor feature changes. |
| Responsible AI | Model card documenting intended use, training data, metrics, limitations, and ethical considerations (retention bias, fairness across demographics). |

## 1.2 Dataset overview

IBM Telco Customer Churn — 6 relational CSV files (downloaded from Kaggle or IBM GitHub). Joined on CustomerID to produce a single analytical flat table.

| File | Rows | Key columns |
| --- | --- | --- |
| Telco_customer_churn.csv | 7,043 | CustomerID, tenure, MonthlyCharges, TotalCharges |
| ..._demographics.csv | 7,043 | Gender, SeniorCitizen, Partner, Dependents |
| ..._location.csv | 7,043 | City, Zip Code, Latitude, Longitude |
| ..._services.csv | 7,043 | PhoneService, InternetService, StreamingTV, TechSupport, Contract, PaymentMethod |
| ..._status.csv | 7,043 | Churn Label (target), Churn Reason, Churn Score, CLTV |
| ..._population.csv | 1,000 | Zip Code, Population — EXCLUDED from join in v2 (see §5) |

● NEW IN v2 Population file is now EXCLUDED from the join. In v1, the design joined all 6 files then dropped Zip Code — leaving the 6th file with nothing to contribute. See §5 Key Technical Decisions.

Note: Telco_customer_churn_status.csv contains the Churn Label (Yes/No) — this is the target variable. It also contains Churn Reason, Churn Score, and CLTV, which are post-churn attributes and will be dropped to prevent data leakage.

# 2. System Architecture

ChurnShield has three layers: the ML pipeline (offline training), the serving layer (online inference with live logging), and the UI layer (business user interface). All layers communicate through shared artifacts (model + preprocessor + metadata) and the REST API.

### Canonical data flow (identical in training and inference)

raw_df  →  engineer_features(df)  →  preprocessor.transform(df)  →  model.predict_proba(X)

v2 contract: the preprocessor is fit ONLY on the output of engineer_features(). The column list after this pipeline (including all 5 engineered features, expanded by OHE) is stored in metadata.json["feature_names"]. This exact list is what SHAP uses for labeling. Single source of truth — eliminates the #1 training/inference drift bug in ML portfolios.

| Data Layer | 5 CSV files from data/ (population excluded) → joined flat table (7,043 rows, ~40 features after engineering and OHE expansion). |
| --- | --- |
| ML Pipeline Layer | src/preprocessing.py → features.py → training.py. Join CSVs on CustomerID → clean nulls → engineer features → build ColumnTransformer (OHE + scaling) → train/test split with stratification → train 5 models (LR, RF, LightGBM, XGBoost+Optuna, CatBoost) → calibrate winner → select optimal threshold → save artifacts + metadata. |
| Serving Layer | src/api.py (FastAPI on Railway). POST /predict → load model + preprocessor → engineer_features → transform → predict_proba → compute SHAP → log to prediction_log.csv → return JSON. POST /predict/batch with row cap. GET /health, GET /model/info, GET /metrics/summary. |
| UI Layer | app/streamlit_app.py (Streamlit Community Cloud). Tab 1: single prediction form → gauge + SHAP waterfall. Tab 2: CSV upload → scored results + distribution. Tab 3: live monitoring reading the real prediction_log.csv written by the API. |

● NEW IN v2 Monitoring is now LIVE, not simulated. The API appends every prediction to prediction_log.csv and the Streamlit monitoring tab reads the real file.

# 3. Repository Structure

Every file below should exist before calling the project 'done'. Use this as your completion checklist.

churnshield/

├── src/

│   ├── __init__.py

│   ├── preprocessing.py     ← join CSVs, clean, encode, scale

│   ├── features.py          ← 5 engineered features (called pre-preprocessor)

│   ├── training.py          ← 5-model comparison + Optuna + calibration + threshold

│   ├── evaluation.py        ← metrics, confusion matrix, ROC, calibration curve

│   ├── predict.py           ← inference + SHAP computation (correctly named features)

│   ├── monitoring.py        ← prediction log append + read helpers

│   ├── schemas.py           ← Pydantic v2 request/response models

│   └── api.py               ← FastAPI app with live request logging

│

├── app/

│   └── streamlit_app.py     ← Streamlit UI (3 tabs, reads real prediction log)

│

├── tests/

│   ├── test_preprocessing.py

│   ├── test_features.py

│   ├── test_api.py

│   ├── test_training.py

│   └── test_quality_gate.py    ← NEW v2: asserts model meets ROC-AUC ≥ 0.82

│

├── data/

│   ├── .gitkeep             ← keep folder

│   ├── .gitignore           ← ignore CSVs EXCEPT prediction_log.csv

│   ├── download.py          ← auto-download from IBM GitHub

│   └── generate_prediction_log.py  ← seeds 30-day synthetic log (API then appends live)

│

├── models/                  ← .gitignored

│   ├── churnshield_model.joblib        ← calibrated winner

│   ├── preprocessor.joblib

│   ├── metadata.json                   ← includes threshold, calibration_method

│   └── plots/                          ← ROC, confusion, calibration curves

│

├── docs/                    ← NEW v2

│   └── model_card.md        ← Google-style model card

│

├── config/

│   └── model_config.yaml    ← includes quality_gate_roc_auc, batch_row_cap, threshold policy

│

├── .github/

│   └── workflows/ci.yml     ← lint → test → quality gate → docker-build

│

├── Dockerfile               ← multi-stage for FastAPI, lean runtime

├── docker-compose.yml

├── railway.toml             ← healthcheckTimeout=30s

├── pyproject.toml           ← httpx moved to dev-deps

├── Makefile                 ← NEW v2: install, train, test, run-api, run-ui, up, fmt, lint

├── .pre-commit-config.yaml  ← NEW v2: ruff + ruff-format

├── .env.example

├── .gitignore

├── LICENSE                  ← MIT

└── README.md                ← badges, Mermaid arch, live URLs, results, model card link

# 4. Phase-by-Phase Implementation Design

Phase 0 — Repo Scaffold & CI Skeleton Estimated time: 45 minutes ¦ Day 1 morning

Set up everything that has nothing to do with ML but takes the longest to fix later: dependency pinning, linting config, Docker skeleton, CI, Makefile, pre-commit hooks. Do this first so every subsequent phase runs clean.

### Step 0.1 — pyproject.toml

Use pyproject.toml (PEP 517) instead of requirements.txt. Separate dev and prod dependencies. Pin every version — reproducibility is a portfolio signal.

Production dependencies:

- fastapi==0.111.0, uvicorn[standard]==0.29.0 — API server

- scikit-learn==1.4.2 — LR, RF, CalibratedClassifierCV

- xgboost==2.0.3, lightgbm==4.3.0, catboost==1.2.5 — three tree-boosting comparators

- optuna==3.6.1 — hyperparameter optimization for XGBoost (the chosen tuned model)

- shap==0.45.0 — explainability

- streamlit==1.35.0, plotly==5.22.0 — UI and charts

- pandas==2.2.2, numpy==1.26.4 — data manipulation

- joblib==1.4.2, pydantic==2.7.1, pyyaml==6.0.1 — serialization, validation, config

Dev dependencies only:

- ruff==0.4.4, pytest==8.2.0, pytest-cov==5.0.0, httpx==0.27.0, pre-commit==3.7.0

● NEW IN v2 httpx moved to [project.optional-dependencies].dev — it is only needed for FastAPI TestClient in tests, not in production. Shrinks the Docker image.

### Step 0.2 — .gitignore and data/.gitignore

Root .gitignore: models/, .env, __pycache__, .ruff_cache, .pytest_cache, .coverage, *.log

data/.gitignore in v2: ignore all *.csv except prediction_log.csv (needed by Streamlit Cloud at first boot). Pattern: *.csv then !prediction_log.csv.

### Step 0.3 — Dockerfile (skeleton)

Multi-stage build. Stage 1 (builder): python:3.11-slim, install build tools, pip install all production deps only. Stage 2 (runtime): python:3.11-slim, copy installed packages + src/ + models/, EXPOSE 8000, CMD uvicorn src.api:app.

Result: ~220 MB image vs ~800 MB naive. Railway deploys from this Dockerfile.

### Step 0.4 — docker-compose.yml

Two services: api-server (builds from Dockerfile, ports 8000:8000, mounts models/ and data/ volumes) and streamlit-app (same image, different CMD, ports 8501:8501). Shared .env for MODEL_PATH, PREPROCESSOR_PATH, METADATA_PATH, API_URL, PYTHONPATH.

### Step 0.5 — GitHub Actions ci.yml

Trigger: push and pull_request on main. Four jobs in sequence:

- lint — ruff check src/ tests/ — fails on any linting error

- test — pytest tests/ --cov=src --cov-report=xml — fails below 70% coverage

- quality-gate — NEW v2: runs test_quality_gate.py which loads metadata.json (if it exists from a prior training run cached in the repo) and asserts roc_auc >= 0.82. If no metadata.json exists yet, this test skips gracefully with a warning.

- docker-build — docker build . — confirms image builds without errors

Use ubuntu-latest runner. Cache pip dependencies with actions/cache.

### Step 0.6 — .env.example

MODEL_PATH=models/churnshield_model.joblib

PREPROCESSOR_PATH=models/preprocessor.joblib

METADATA_PATH=models/metadata.json

PREDICTION_LOG_PATH=data/prediction_log.csv

API_URL=http://localhost:8000

PYTHONPATH=.

### Step 0.7 — config/model_config.yaml

Centralize all tunable constants here so they are never hardcoded in Python files:

- test_size: 0.2, random_state: 42

- optuna_n_trials: 50, optuna_timeout: 300

- xgb search space: max_depth [3..8], learning_rate [0.01..0.3] log, n_estimators [100..500], subsample [0.6..1.0], colsample_bytree [0.6..1.0]

- calibration: method: 'isotonic', cv: 5  — applied to the selected winner

- threshold_policy: method: 'max_f1'  — optimal threshold chosen from PR curve on held-out set

- quality_gate_roc_auc: 0.82  — CI fails if trained model drops below this

- batch_row_cap: 10000  — POST /predict/batch returns 413 above this

- risk_bands: low < 0.30, medium < 0.60, high >= 0.60

- shap_top_k: 10

### Step 0.8 — Makefile (NEW v2)

Developer experience. Every command in one place:

.PHONY: install train test lint fmt run-api run-ui up down clean

install:

pip install -e ".[dev]"

pre-commit install

train:

python -m src.training

test:

pytest tests/ -v --cov=src

lint:

ruff check src/ tests/

fmt:

ruff format src/ tests/

ruff check --fix src/ tests/

run-api:

uvicorn src.api:app --reload --host 0.0.0.0 --port 8000

run-ui:

streamlit run app/streamlit_app.py

up:

docker compose up --build

down:

docker compose down

clean:

rm -rf .pytest_cache .ruff_cache .coverage coverage.xml __pycache__ **/__pycache__

### Step 0.9 — .pre-commit-config.yaml (NEW v2)

Runs on every git commit. Prevents unformatted code from ever being pushed:

repos:

- repo: https://github.com/astral-sh/ruff-pre-commit

rev: v0.4.4

hooks:

- id: ruff

args: [--fix]

- id: ruff-format

- repo: https://github.com/pre-commit/pre-commit-hooks

rev: v4.6.0

hooks:

- id: trailing-whitespace

- id: end-of-file-fixer

- id: check-yaml

- id: check-added-large-files

args: ['--maxkb=500']

Commit checkpoint: After this phase, run pre-commit install && git commit -am "phase 0: scaffold" and push. CI should show green (lint passes on empty src, tests skip gracefully, quality gate skips, Docker builds).

Phase 1 — Data Pipeline Estimated time: 75 minutes ¦ Day 1 afternoon

Transforms the 5 raw CSV files (population excluded) into a clean, engineered, encoded, scaled analytical flat table ready for model training. Logic lives in two files: preprocessing.py (data plumbing) and features.py (domain knowledge).

● NEW IN v2 CRITICAL ORDER in v2: engineer_features() runs BEFORE the ColumnTransformer. The ColumnTransformer is fit on the post-engineering DataFrame. This exact order is replicated in predict.py. Single source of truth: src/pipeline.py exposes build_pipeline() used by both training and inference.

### Step 1.1 — data/download.py

Purpose: allow anyone cloning the repo to reproduce the dataset without needing Kaggle credentials. Use requests to download the main files from IBM GitHub as fallback. For the full split, write console instructions pointing to the Kaggle dataset URL.

Since you already have the files: place all 6 CSVs in data/, run python data/download.py --verify to confirm all expected files exist and row counts match (7,043 for main 5). The population file is verified to exist but flagged as not used in join.

### Step 1.2 — src/preprocessing.py

Main function signature: preprocess(data_dir: Path) -> tuple[pd.DataFrame, pd.DataFrame, pd.Series, pd.Series, ColumnTransformer, list[str]]

Returns (X_train, X_test, y_train, y_test, fitted_preprocessor, feature_names_out). The feature_names_out list is persisted to metadata.json — this is the single source of truth SHAP uses.

Sub-steps in order:

- 1.2.1 Join 5 CSVs (NOT 6): read main + demographics + location + services + status files, merge on CustomerID with how='left'. Log row counts before/after each merge to catch key mismatches early. Population file verified-to-exist but NOT joined.

- 1.2.2 Handle target variable: extract Churn Label from status file. Map 'Yes'->1, 'No'->0. Drop Churn Reason, Churn Score, CLTV (data leakage — post-churn attributes).

- 1.2.3 Handle nulls: TotalCharges is often blank for new customers (tenure=0). Cast to float, fill with MonthlyCharges.

- 1.2.4 Drop low-value columns: CustomerID (after join), Zip Code, Latitude, Longitude, City, Count, Country, State (location noise for a national model).

- 1.2.5 Call engineer_features(df) — adds 5 engineered columns BEFORE the ColumnTransformer sees the data.

- 1.2.6 Build ColumnTransformer: OrdinalEncoder for binary cols, OneHotEncoder(drop='first', sparse_output=False, handle_unknown='ignore') for multi-class cols, StandardScaler for numeric cols (tenure, MonthlyCharges, TotalCharges, charges_per_month_ratio, service_bundle_count). Set remainder='drop'.

- 1.2.7 Train/test split BEFORE fit: train_test_split(X_raw, y, test_size=0.2, random_state=42, stratify=y). Stratify because churn is ~26%.

- 1.2.8 Fit preprocessor ONLY on X_train. Transform both splits. Capture preprocessor.get_feature_names_out() — this list is saved to metadata as feature_names.

- 1.2.9 Save fitted preprocessor to models/preprocessor.joblib. This exact object is used at inference time.

### Step 1.3 — src/features.py

Called BEFORE the sklearn preprocessor. Adds domain-derived columns that scikit-learn cannot derive automatically.

Feature engineering functions:

- tenure_bucket(df): pd.cut(df['tenure'], bins=[-1,12,24,48,np.inf], labels=['new','growing','established','loyal']). Captures non-linear tenure-churn relationship. Note bin starts at -1 to include tenure=0.

- charges_per_month_ratio(df): df['TotalCharges'] / (df['tenure'] + 1). Measures spending consistency. +1 avoids division by zero.

- contract_risk_score(df): map Contract — 'Month-to-month'->2, 'One year'->1, 'Two year'->0.

- service_bundle_count(df): count active add-ons (StreamingTV, StreamingMovies, OnlineSecurity, OnlineBackup, DeviceProtection, TechSupport). Range 0–6. Treat 'No internet service' as 0.

- high_value_flag(df): (df['TotalCharges'] > df['TotalCharges'].median()).astype(int). IMPORTANT: median is computed on training data only and persisted in the preprocessor pipeline — do not recompute at inference.

- engineer_features(df) -> pd.DataFrame: apply all 5 functions in sequence, return augmented DataFrame. Called in training AND in the API inference path — identical call site.

Commit checkpoint: Run python -c "from src.preprocessing import preprocess; from pathlib import Path; out = preprocess(Path('data/')); print([x.shape for x in out[:4]])" and confirm shapes ~(5634, N), (1409, N), (5634,), (1409,).

Phase 2 — Model Training, Calibration & Threshold Selection Estimated time: 2.5 hours ¦ Day 2

### Step 2.1 — src/training.py — 5-model comparison

Main function: train_all_models(X_train, y_train, X_test, y_test, config) -> dict

● NEW IN v2 v2 trains FIVE models, not three. LR, RF, LightGBM, XGBoost+Optuna, CatBoost. LightGBM and CatBoost use reasonable defaults for a fair gradient-boosting comparison (Optuna tunes only XGBoost — that's the one the design commits to as the production candidate).

Five-model comparison strategy:

| Model | Role | Configuration & rationale |
| --- | --- | --- |
| Logistic Regression | Baseline | LogisticRegression(max_iter=1000, class_weight='balanced', random_state=42). Interpretable floor. Sets the 'can we beat linear?' bar. |
| Random Forest | Challenger | RandomForestClassifier(n_estimators=200, class_weight='balanced', random_state=42, n_jobs=-1). Mid-tier. NOTE: earmarked as the A/B challenger in Project 7 (MLOps Backbone). |
| LightGBM | Speed GBDT | LGBMClassifier(n_estimators=300, learning_rate=0.05, class_weight='balanced', random_state=42). Leaf-wise growth, 3–5× faster than XGBoost. Fair gradient-boosting comparator with minimal tuning. |
| XGBoost + Optuna | Production candidate | Objective maximizes ROC-AUC via 5-fold CV, n_trials=50. Search space in config. scale_pos_weight = sum(y==0)/sum(y==1). After Optuna, retrain best params on full train set. |
| CatBoost | Modern GBDT | CatBoostClassifier(iterations=500, learning_rate=0.05, auto_class_weights='Balanced', random_seed=42, verbose=False). Strong defaults out of the box, native categorical handling, ordered boosting reduces target leakage risk. Industry-standard 2025+ production choice. |

### Optional stretch — TabPFN v2 (sidebar callout, not required)

As of 2025+, TabPFN v2 is the new state-of-the-art for small-to-medium tabular data (<10k rows, <500 features). Telco's 7,043 rows fit perfectly. Adding it as a 6th comparator in the README's 'Further Work' section — even without code — shows awareness of the field's trajectory. If you have an extra hour, pip install tabpfn and run it. If not, a one-paragraph mention is still a portfolio win.

### Step 2.2 — Optuna search space for XGBoost

- trial.suggest_int('max_depth', 3, 8)

- trial.suggest_float('learning_rate', 0.01, 0.3, log=True)

- trial.suggest_int('n_estimators', 100, 500)

- trial.suggest_float('subsample', 0.6, 1.0)

- trial.suggest_float('colsample_bytree', 0.6, 1.0)

- Always fixed: scale_pos_weight=sum(y==0)/sum(y==1), tree_method='hist', eval_metric='auc'

### Step 2.3 — src/evaluation.py

evaluate_model(model, X_test, y_test, model_name) -> dict

Returns metrics dict: accuracy, precision, recall, f1, roc_auc, average_precision (PR-AUC), brier_score (NEW v2 — calibration quality). Saves PNG artifacts to models/plots/: confusion_matrix.png, roc_curve.png, pr_curve.png, calibration_curve.png (reliability diagram), feature_importance.png.

compare_models(results: dict) -> str: prints formatted comparison table, returns name of the winning model (highest ROC-AUC on held-out test set).

### Step 2.4 — Calibration (NEW v2)

After selecting the winner by ROC-AUC, wrap it in CalibratedClassifierCV:

from sklearn.calibration import CalibratedClassifierCV

calibrated = CalibratedClassifierCV(winner, method='isotonic', cv=5)

calibrated.fit(X_train_transformed, y_train)

# This becomes the serialized artifact.

Rationale: XGBoost probabilities are famously miscalibrated (over-confident). For a churn API where business users act on the number ('this customer is 73% likely to churn'), calibration is not optional. Save the reliability diagram — before/after — to models/plots/ and embed it in the README.

### Step 2.5 — Threshold selection (NEW v2)

Default 0.5 threshold is wrong for imbalanced churn. After calibration, compute the optimal threshold from the PR curve on the held-out set:

from sklearn.metrics import precision_recall_curve

p, r, t = precision_recall_curve(y_test, y_proba_calibrated)

f1_scores = 2 * p * r / (p + r + 1e-9)

optimal_threshold = t[f1_scores[:-1].argmax()]

# Typically lands around 0.35-0.42 for this dataset

Persist this threshold to metadata.json. predict.py uses it for the boolean churn_prediction field. Risk bands (low/medium/high) stay at the fixed 0.30/0.60 cutoffs for business consistency — they are a different concept from the classification threshold.

### Step 2.6 — Model serialization

After calibration + threshold selection, save five artifacts to models/:

- churnshield_model.joblib — the CALIBRATED wrapper around the winning classifier

- preprocessor.joblib — the fitted ColumnTransformer (from Phase 1)

- metadata.json — { model_name, underlying_estimator (e.g. 'XGBoost'), calibration_method: 'isotonic', version: '1.0.0', trained_at: ISO, roc_auc, pr_auc, f1, brier_score, optimal_threshold, feature_names: [...], n_train, n_test, optuna_best_params, class_counts }

- plots/*.png — ROC, PR, confusion matrix, calibration before/after, feature importance

- comparison.csv — all 5 models' metrics side by side (goes into README)

Expected results: XGBoost with Optuna + isotonic calibration should land at ROC-AUC ~0.84–0.87, PR-AUC ~0.64–0.70, F1 at optimal threshold ~0.62–0.66, Brier score ~0.13–0.15 (calibrated from ~0.18 uncalibrated). Recall ~0.76–0.82.

Commit checkpoint: Run make train and confirm all 5 models train, comparison table prints, calibration curve improves, 3 files + plots appear in models/. CI quality gate now has a real model to check against.

Phase 3 — FastAPI REST API with Live Logging Estimated time: 2 hours ¦ Day 2 afternoon

### Step 3.1 — src/schemas.py

All Pydantic v2 models. Explicit Field(..., description=..., examples=[...]) for every field — this auto-generates Swagger UI documentation.

CustomerInput model fields (all from the original dataset):

- tenure: int (0–72 months)

- monthly_charges: float (ge=0)

- total_charges: float (ge=0)

- contract: Literal['Month-to-month', 'One year', 'Two year']

- internet_service: Literal['DSL', 'Fiber optic', 'No']

- payment_method: Literal['Electronic check', 'Mailed check', 'Bank transfer (automatic)', 'Credit card (automatic)']

- senior_citizen: int (0 or 1)

- partner: Literal['Yes','No'], dependents: Literal['Yes','No']

- phone_service: Literal['Yes','No'], multiple_lines: Literal['Yes','No','No phone service']

- online_security, online_backup, device_protection, tech_support, streaming_tv, streaming_movies: Literal['Yes','No','No internet service']

- paperless_billing: Literal['Yes','No'], gender: Literal['Male','Female']

Response schemas:

- PredictionResponse: { customer_id: str | None, churn_probability: float, churn_prediction: bool, risk_band: Literal['low','medium','high'], threshold_used: float (NEW v2), shap_values: dict[str, float], model_version: str, calibration_method: str (NEW v2) }

- BatchResponse: { predictions: list[PredictionResponse], summary: { total, churners, churn_rate, high_risk, rows_processed, rows_rejected } }

- HealthResponse: { status, model_loaded, model_version, uptime_seconds }

- ModelInfoResponse: { name, underlying_estimator, calibration_method, version, roc_auc, pr_auc, f1, brier_score, optimal_threshold, n_train, feature_names, trained_at }

- MetricsSummaryResponse (NEW v2): { total_predictions, churn_rate_last_30d, avg_probability, p95_probability, last_prediction_at }

### Step 3.2 — src/predict.py

Prediction logic, separated from API routing. Functions:

- load_artifacts(model_path, preprocessor_path, metadata_path) → (model, preprocessor, metadata, explainer). Called once at app startup, stored in app state. SHAP explainer is initialized here and cached.

- predict_single(customer: dict, model, preprocessor, metadata, explainer) → dict. Steps: (1) convert to 1-row DataFrame, (2) call engineer_features(), (3) preprocessor.transform(), (4) model.predict_proba(), (5) compare to optimal_threshold from metadata, (6) assign risk_band, (7) compute SHAP values, (8) return response dict.

- predict_batch(df, model, preprocessor, metadata, explainer) → list[dict]. Vectorized where possible, SHAP computed in batch.

● NEW IN v2 SHAP feature names fix: explainer.shap_values() returns arrays indexed by the post-transform column order. We use metadata['feature_names'] — captured from preprocessor.get_feature_names_out() at training time — as keys in the returned dict. Top-k sorted by absolute value, descending. This eliminates the 'f0, f1, f2' UX disaster.

For CalibratedClassifierCV-wrapped models, SHAP needs the underlying estimator. Pattern:

# At load time:

if hasattr(model, 'calibrated_classifiers_'):

# Use the first base estimator for SHAP (all share structure)

base = model.calibrated_classifiers_[0].estimator

explainer = shap.TreeExplainer(base)

else:

explainer = shap.TreeExplainer(model)

### Step 3.3 — src/monitoring.py (NEW v2)

Live prediction logging. Two functions:

- append_prediction(log_path, record: dict): thread-safe append to data/prediction_log.csv. Columns: timestamp, customer_id, tenure, monthly_charges, contract, internet_service, churn_probability, churn_prediction, risk_band, model_version. Uses a file lock (filelock package NOT added — use a simple threading.Lock at module level; Railway runs single-worker by default).

- read_log(log_path, days: int = 30) -> pd.DataFrame: read recent entries for the monitoring tab.

### Step 3.4 — src/api.py — endpoints

FastAPI app with @asynccontextmanager lifespan (replaces deprecated on_event). On startup: load model artifacts, initialize SHAP explainer, open prediction log file handle. On shutdown: flush log.

| Method | Path | Description |
| --- | --- | --- |
| POST | /predict | Single CustomerInput → PredictionResponse. Logs prediction to CSV. |
| POST | /predict/batch | UploadFile CSV → BatchResponse. Enforces batch_row_cap (NEW v2): 413 if exceeded. Each row logged. |
| GET | /health | Liveness check → HealthResponse. |
| GET | /model/info | Model metadata → ModelInfoResponse (includes optimal_threshold, calibration_method). |
| GET | /metrics/summary | NEW v2: aggregate stats from prediction log → MetricsSummaryResponse. |

Add CORSMiddleware(allow_origins=['*']) for Streamlit to call the API. Request timing middleware logs every request duration. Title='ChurnShield API', version from metadata.json.

Commit checkpoint: make run-api, open localhost:8000/docs, confirm all 5 endpoints with correct schemas. A sample /predict call returns valid JSON with labeled SHAP values, triggers a new row in data/prediction_log.csv.

Phase 4 — Streamlit UI Estimated time: 2 hours ¦ Day 3

### Step 4.1 — app/streamlit_app.py structure

Three tabs: st.tabs(['Single Prediction', 'Batch Prediction', 'Live Monitoring']). API_URL from env (default http://localhost:8000). All calls via requests.

● NEW IN v2 First-boot hardening for Streamlit Cloud: at app startup, if data/prediction_log.csv doesn't exist, call generate_prediction_log.py to seed 30 days of synthetic history. From that point, the API writes real predictions on top. The monitoring tab is always populated.

### Step 4.2 — Tab 1: Single Prediction

Left sidebar: all CustomerInput fields as form widgets. st.selectbox for categoricals with Literal values from schemas.py. st.number_input for numerics. st.form() wrapping with submit.

On submit: POST /predict, receive PredictionResponse. Display:

- Churn probability as st.metric + risk_band as color-coded badge (green/amber/red via st.markdown with inline CSS)

- SHAP waterfall: plotly.graph_objects horizontal bar chart of shap_values. Positive SHAP (increases churn) = red. Negative = green. Sorted by abs value. Title: 'Feature Contributions to Churn Prediction'. Features are now human-readable (e.g. 'contract_Month-to-month', 'tenure_bucket_new') — not 'f0, f1, f2'.

- Below chart: caption showing threshold_used and model_version (e.g. 'Prediction threshold: 0.38 | Model: XGBoost (isotonic-calibrated) v1.0.0 | ROC-AUC: 0.86')

### Step 4.3 — Tab 2: Batch Prediction

st.file_uploader(type=['csv']). On upload: read, preview 5 rows. 'Score All' button POSTs to /predict/batch, receives BatchResponse. Display:

- Summary row: total, churners (at optimal threshold), churn rate, high-risk count, rejected rows

- Results table: original columns + churn_probability + risk_band, sorted by probability desc

- Download button for scored CSV

- Distribution chart: plotly histogram of churn_probability with vertical line at optimal_threshold

- NEW v2: if the uploaded CSV exceeds batch_row_cap, the API returns 413 — Streamlit shows a warning banner suggesting the user split the file. No server blow-up.

### Step 4.4 — Tab 3: Live Monitoring

Reads data/prediction_log.csv (seeded with 30 days synthetic, extended in real-time by the API). Shows:

- Line chart: daily prediction volume (requests/day, last 30 days)

- Line chart: daily churn rate (% predictions where churn_prediction=True)

- Histogram: overall score distribution across all logged predictions

- Table: last 10 predictions (timestamp, risk_band, churn_probability, contract, tenure)

- NEW v2 banner: 'Live data: X predictions logged, last at TIMESTAMP' — makes it clear this is the real log, not a simulation.

### Step 4.5 — data/generate_prediction_log.py

Generates 30 days of realistic synthetic predictions. Columns match the API's log format exactly. Simulates slight drift (mean probability drifts 0.28 → 0.33 over 30 days) so monitoring charts are interesting on first boot. After this runs once, the API takes over and writes real predictions.

Commit checkpoint: make run-ui. All three tabs render. Tab 1 posts to local API, displays labeled SHAP chart. Tab 2 enforces size limit gracefully. Tab 3 shows live log.

Phase 5 — Tests (pytest) Estimated time: 60 minutes ¦ Day 3 afternoon

Write tests that prove the system works, not tests that just import without errors. Each test should assert something meaningful.

### Step 5.1 — tests/test_preprocessing.py

- test_join_produces_correct_columns — load all 5 CSVs (NOT population), join, assert expected columns

- test_population_file_not_joined — verify output row count matches main, not inflated by population

- test_null_handling_total_charges — inject blank TotalCharges row, assert no NaN after preprocess

- test_target_is_binary — assert y.unique() == {0, 1}

- test_train_test_stratified — assert train/test churn rates within 1% of each other

- test_leakage_columns_dropped — assert Churn Reason, Churn Score, CLTV not in X

### Step 5.2 — tests/test_features.py

- test_tenure_bucket_new_customer (tenure=5 → 'new'), test_tenure_bucket_loyal (tenure=60 → 'loyal'), test_tenure_bucket_zero (tenure=0 → 'new')

- test_charges_ratio_no_division_error — tenure=0 → finite

- test_contract_risk_scores — all three mappings

- test_service_bundle_count_max / _zero / _no_internet_treated_as_zero

### Step 5.3 — tests/test_api.py

Use FastAPI TestClient. Fixture loads app once.

- test_health_returns_200 — body['status']=='ok'

- test_model_info_has_optimal_threshold (NEW v2) — assert 'optimal_threshold' in response and 0 < value < 1

- test_model_info_has_calibration_method (NEW v2) — assert 'calibration_method' in response

- test_predict_returns_probability — 0 ≤ probability ≤ 1

- test_predict_shap_values_are_labeled (NEW v2) — assert shap_values keys are strings, not 'f0'/'f1', and all are in metadata.feature_names

- test_predict_high_risk_customer (month-to-month, fiber, no security, high charges) → risk_band in {medium, high}

- test_predict_invalid_input_422 — missing required field

- test_batch_size_limit_413 (NEW v2) — upload CSV with rows > cap, assert 413 returned

- test_metrics_summary_endpoint (NEW v2) — GET /metrics/summary returns all required keys

- test_prediction_is_logged (NEW v2) — call /predict, assert prediction_log.csv has one more row

### Step 5.4 — tests/test_training.py

- test_model_file_created — run on 100-row sample, assert churnshield_model.joblib exists

- test_metadata_has_required_keys — all v2 fields present (optimal_threshold, calibration_method, brier_score, underlying_estimator)

- test_calibration_improves_brier (NEW v2) — calibrated brier < uncalibrated brier on sample data

- test_all_five_models_train (NEW v2) — comparison dict has LR, RF, LightGBM, XGBoost, CatBoost keys

- test_xgboost_beats_baseline — XGBoost ROC-AUC ≥ LR ROC-AUC on sample data

### Step 5.5 — tests/test_quality_gate.py (NEW v2)

Separate test file that enforces production-readiness:

import json, pytest

from pathlib import Path

from src.config import load_config

def test_production_model_meets_quality_bar():

metadata_path = Path("models/metadata.json")

if not metadata_path.exists():

pytest.skip("No trained model yet — CI skips gracefully")

metadata = json.loads(metadata_path.read_text())

gate = load_config()["quality_gate_roc_auc"]

assert metadata["roc_auc"] >= gate, (

f"Model ROC-AUC {metadata['roc_auc']:.3f} below gate {gate}"

)

def test_production_model_is_calibrated():

metadata_path = Path("models/metadata.json")

if not metadata_path.exists():

pytest.skip("No trained model yet")

metadata = json.loads(metadata_path.read_text())

assert metadata.get("calibration_method") in {"isotonic", "sigmoid"}

assert 0.2 <= metadata["optimal_threshold"] <= 0.6

Commit checkpoint: make test. All tests pass, coverage ≥ 70%. Quality gate passes on the real model. CI badge goes green on main.

Phase 6 — Docker, Deploy, Docs & Model Card Estimated time: 90 minutes ¦ Day 4

### Step 6.1 — Finalize Dockerfile

Multi-stage build with two named stages:

Stage 1 (builder): FROM python:3.11-slim AS builder. Install gcc, g++, cmake (LightGBM/CatBoost compile). pip install --user production deps only (no dev). This stage is discarded.

Stage 2 (runtime): FROM python:3.11-slim. Copy --from=builder /root/.local. Copy src/, models/, config/. Set WORKDIR /app, PYTHONPATH=/app. EXPOSE 8000. Add a non-root user. CMD ["uvicorn", "src.api:app", "--host", "0.0.0.0", "--port", "8000"].

Test: docker build -t churnshield . && docker run -p 8000:8000 churnshield. /health returns 200 in <10 seconds.

### Step 6.2 — docker-compose.yml

Services: api-server (image: churnshield, ports 8000:8000, volumes ./models:/app/models, ./data:/app/data, env_file .env) and streamlit (same image, command: streamlit run app/streamlit_app.py --server.port 8501 --server.address 0.0.0.0, ports 8501:8501, depends_on api-server, environment API_URL=http://api-server:8000).

### Step 6.3 — railway.toml

[build]

builder = "DOCKERFILE"

[deploy]

startCommand = "uvicorn src.api:app --host 0.0.0.0 --port $PORT"

healthcheckPath = "/health"

healthcheckTimeout = 30

restartPolicyType = "on_failure"

restartPolicyMaxRetries = 3

● NEW IN v2 healthcheckTimeout reduced from 300s (v1) to 30s. Model loads in <5s — 300s means a truly broken app sits unflagged for 5 minutes.

### Step 6.4 — docs/model_card.md (NEW v2)

Google-style model card — one of the strongest portfolio differentiators in 2025+. Sections:

- Model Details — name, version, date, type, training algorithm, underlying estimator + calibration method

- Intended Use — primary: customer retention scoring. Out-of-scope: credit decisions, pricing, legal eligibility

- Training Data — IBM Telco Customer Churn, 7,043 customers, 26% churn rate, feature list with types

- Evaluation Data — 20% stratified holdout (1,409 customers)

- Metrics — ROC-AUC, PR-AUC, F1 at optimal threshold, Brier score, confusion matrix

- Ethical Considerations — (a) retention bias risk: treating predictions as destiny can create self-fulfilling churn (under-serve 'likely churners'); (b) demographic fairness: gender, senior_citizen present in features — document disparate impact if observed; (c) consent and transparency: customers should be informed their data is scored

- Caveats and Recommendations — model trained on US telco data from 2020; recalibrate before deploying to other domains (banking, regional markets); retrain quarterly; monitor drift

### Step 6.5 — README.md

Sections in order:

- Header: project name, badges (CI status, coverage, Python version, License, Live Demo)

- One-liner + hero screenshot

- Architecture diagram in Mermaid (flowchart LR: CSVs → preprocessing → features → 5 models → calibration → API → Streamlit → log → monitoring)

- Tech stack table: Category | Technology | Purpose

- Quick start: make install, make train, make run-api, make run-ui

- API reference: all 5 endpoints with method, path, request/response schema, example

- Feature engineering: table of all 5 engineered features with formula and rationale

- Model results: 5-model comparison table (LR | RF | LightGBM | XGBoost+Optuna | CatBoost) with ROC-AUC, PR-AUC, F1, Brier

- Calibration: before/after reliability diagram screenshot

- Threshold selection: rationale + chosen value + precision/recall at that threshold

- Responsible AI: link to docs/model_card.md

- Further work: TabPFN v2 mention, fairness analysis roadmap

- Deployment: Railway + Streamlit Cloud step-by-step

- License: MIT

Final commit: push everything. Verify Railway is live. Verify Streamlit Cloud is live. Update README with real URLs. Add screenshots of Tab 1 (SHAP), Tab 2 (batch distribution), and Tab 3 (live monitoring). This project is done.

# 5. Key Technical Decisions & Rationale

| Decision | Choice | Rationale |
| --- | --- | --- |
| Feature engineering order | engineer_features() BEFORE preprocessor | Single source of truth. Preprocessor fit only on post-engineering frame. Same call chain in training and inference. Eliminates training/inference drift — the #1 ML portfolio bug. |
| SHAP feature naming (v2 fix) | Use preprocessor.get_feature_names_out() | Saves real feature names to metadata. SHAP dict keys are human-readable ('contract_Month-to-month') — not 'f0', 'f1'. |
| Population file | EXCLUDED from join (v2 fix) | v1 joined it then dropped Zip Code — the only usable column. Population file brings no signal once Zip Code is out. Cleaner to exclude. |
| Model comparison (v2 expansion) | 5 models: LR, RF, LightGBM, XGBoost+Optuna, CatBoost | LR = baseline. RF = challenger (earmarked for Project 7 MLOps A/B). LightGBM = speed-optimized GBDT. XGBoost+Optuna = tuned production candidate. CatBoost = strong defaults + native categoricals. Covers the 2025 tabular landscape. |
| Calibration (v2 add) | CalibratedClassifierCV(method='isotonic', cv=5) | XGBoost probabilities are miscalibrated. For an API that returns probabilities business users act on, calibration is not optional. Brier score tracks this. |
| Threshold selection (v2 add) | Max F1 on PR curve, persisted to metadata | Default 0.5 is wrong for 26% churn. Optimal lands ~0.35-0.40. churn_prediction uses this; risk bands stay fixed at 0.3/0.6 for business consistency. |
| class_weight vs scale_pos_weight | class_weight='balanced' for LR/RF/LGBM, scale_pos_weight for XGBoost, auto_class_weights='Balanced' for CatBoost | Each library's idiomatic handling of ~26% imbalance. Do NOT stack both on the same model. |
| SHAP explainer | shap.TreeExplainer on underlying estimator | Calibrated wrapper isn't a tree. Unwrap: model.calibrated_classifiers_[0].estimator. SHAP reflects the ranker; calibration is a monotonic transform of the score. |
| OHE drop='first' | Drop first category | Avoids multicollinearity, keeps SHAP interpretable. handle_unknown='ignore' for inference safety. |
| Optuna objective | Maximize ROC-AUC via 5-fold CV | Robust to class imbalance. Standard for churn. 50 trials ≈ 5 minutes on this dataset. |
| FastAPI lifespan | @asynccontextmanager | Replaces deprecated on_event. Correct FastAPI 0.111+ pattern. Initializes SHAP explainer once, caches in app.state. |
| Live prediction logging (v2) | API appends to prediction_log.csv | Monitoring tab shows real data, not simulation. Massive portfolio signal for ~10 lines of code. |
| Batch row cap (v2) | MAX_BATCH_ROWS=10000, 413 if exceeded | Prevents Railway OOM. Signals production-engineering mindset. |
| Drop Churn Reason/Score/CLTV | Exclude post-churn features | Data leakage: known only after churn. Including them inflates metrics fraudulently. |
| httpx dev-only (v2) | Moved to optional-dependencies.dev | Only TestClient needs it. Shrinks production image. |
| Healthcheck timeout (v2) | 30s, down from 300s | Model loads in <5s. 300s hides broken deployments for 5 minutes. |

# 6. Claude Code — Recommended Prompts by Phase

Paste these prompts verbatim into Claude Code at the start of each phase. They include the context Claude Code needs to generate exactly the right code for v2.

### Phase 0 — Scaffold

Create the full repo scaffold for ChurnShield v2. Use pyproject.toml with these exact versions: fastapi==0.111.0, uvicorn[standard]==0.29.0, scikit-learn==1.4.2, xgboost==2.0.3, lightgbm==4.3.0, catboost==1.2.5, optuna==3.6.1, shap==0.45.0, streamlit==1.35.0, plotly==5.22.0, pandas==2.2.2, numpy==1.26.4, joblib==1.4.2, pydantic==2.7.1, pyyaml==6.0.1. Dev-only (in [project.optional-dependencies].dev): ruff==0.4.4, pytest==8.2.0, pytest-cov==5.0.0, httpx==0.27.0, pre-commit==3.7.0. Create .gitignore (models/, .env, __pycache__, .ruff_cache, .pytest_cache, .coverage, *.log). Create data/.gitignore that ignores *.csv EXCEPT prediction_log.csv. Create .env.example with MODEL_PATH, PREPROCESSOR_PATH, METADATA_PATH, PREDICTION_LOG_PATH, API_URL, PYTHONPATH. Create config/model_config.yaml with: test_size: 0.2, random_state: 42, optuna_n_trials: 50, calibration.method: 'isotonic', calibration.cv: 5, threshold_policy.method: 'max_f1', quality_gate_roc_auc: 0.82, batch_row_cap: 10000, risk_bands (low: 0.30, medium: 0.60), shap_top_k: 10, xgb search space. Create multi-stage Dockerfile (python:3.11-slim, builder+runtime, non-root user) and docker-compose.yml with api-server and streamlit services sharing ./data and ./models volumes. Create .github/workflows/ci.yml with lint (ruff), test (pytest --cov >=70%), quality-gate (runs test_quality_gate.py, skips if no metadata.json), docker-build jobs. Create a Makefile with targets: install, train, test, lint, fmt, run-api, run-ui, up, down, clean. Create .pre-commit-config.yaml with ruff + ruff-format + basic hygiene hooks. Create railway.toml with healthcheckTimeout=30. Add MIT LICENSE. Create empty src/__init__.py and placeholder files for all 8 src modules.

### Phase 1 — Data Pipeline

Write src/features.py and src/preprocessing.py for ChurnShield v2. CRITICAL ORDER: engineer_features() runs BEFORE the ColumnTransformer. The ColumnTransformer is fit on the output of engineer_features(). src/features.py: 5 functions — tenure_bucket (bins=[-1,12,24,48,inf], labels ['new','growing','established','loyal']), charges_per_month_ratio (TotalCharges / (tenure+1)), contract_risk_score (Month-to-month->2, One year->1, Two year->0), service_bundle_count (sum of Yes across 6 add-on services, 'No internet service' treated as 0), high_value_flag (TotalCharges > median). Master function engineer_features(df) applies all 5 in sequence. Full type hints and docstrings. src/preprocessing.py: (1) Load 5 Telco CSVs (main, demographics, location, services, status) — DO NOT join the population file, verify it exists but exclude from join. (2) Join on CustomerID with left merges, log row counts. (3) Extract target from Churn Label (Yes->1, No->0). Drop Churn Reason, Churn Score, CLTV (leakage). (4) Fix TotalCharges: coerce to float, fill blanks with MonthlyCharges. (5) Drop CustomerID, Zip Code, Latitude, Longitude, City, Count, Country, State. (6) Call engineer_features(df). (7) train_test_split(test_size=0.2, random_state=42, stratify=y). (8) Build ColumnTransformer: OrdinalEncoder for binary cols, OneHotEncoder(drop='first', sparse_output=False, handle_unknown='ignore') for multi-class, StandardScaler for numeric (tenure, MonthlyCharges, TotalCharges, charges_per_month_ratio, service_bundle_count). Fit ONLY on X_train. (9) Call preprocessor.get_feature_names_out() and return it. Main signature: preprocess(data_dir: Path) -> tuple[pd.DataFrame, pd.DataFrame, pd.Series, pd.Series, ColumnTransformer, list[str]]. Save fitted preprocessor to models/preprocessor.joblib. Also write data/download.py that verifies all 6 files exist and prints warning that population file is excluded from join by design.

### Phase 2 — Training, Calibration, Threshold

Write src/training.py and src/evaluation.py for ChurnShield v2. Train FIVE models: (1) LogisticRegression(max_iter=1000, class_weight='balanced', random_state=42) — baseline. (2) RandomForestClassifier(n_estimators=200, class_weight='balanced', random_state=42, n_jobs=-1). (3) LGBMClassifier(n_estimators=300, learning_rate=0.05, class_weight='balanced', random_state=42). (4) XGBoost+Optuna: objective maximizes ROC-AUC via 5-fold CV, n_trials=50 from config, search space max_depth[3..8], learning_rate[0.01..0.3] log, n_estimators[100..500], subsample[0.6..1.0], colsample_bytree[0.6..1.0], always set scale_pos_weight=sum(y==0)/sum(y==1). Retrain best XGBoost on full train set. (5) CatBoostClassifier(iterations=500, learning_rate=0.05, auto_class_weights='Balanced', random_seed=42, verbose=False). After all 5 trained, select winner by ROC-AUC on test set. Wrap winner in CalibratedClassifierCV(method='isotonic', cv=5) and refit on training data. Compute optimal_threshold via precision_recall_curve maximizing F1 on test set. Save artifacts to models/: churnshield_model.joblib (the calibrated wrapper), metadata.json with keys (model_name, underlying_estimator, calibration_method='isotonic', version='1.0.0', trained_at, roc_auc, pr_auc, f1, brier_score, optimal_threshold, feature_names, n_train, n_test, optuna_best_params, class_counts), and comparison.csv with all 5 models' metrics. src/evaluation.py: evaluate_model() returning dict with accuracy/precision/recall/f1/roc_auc/average_precision/brier_score. Save PNGs to models/plots/: confusion_matrix.png, roc_curve.png, pr_curve.png, calibration_curve.png (before AND after calibration overlaid), feature_importance.png (tree importance for tree models). compare_models(results) prints formatted table and returns winner name.

### Phase 3 — FastAPI + Live Logging

Write src/schemas.py, src/predict.py, src/monitoring.py, and src/api.py for ChurnShield v2. schemas.py (Pydantic v2): CustomerInput with all Telco fields using Field(description=..., examples=[...]). PredictionResponse: {customer_id, churn_probability, churn_prediction, risk_band (low/medium/high), threshold_used, shap_values (dict[str, float]), model_version, calibration_method}. BatchResponse with summary including rows_processed and rows_rejected. HealthResponse. ModelInfoResponse with optimal_threshold, calibration_method, brier_score, underlying_estimator. MetricsSummaryResponse with total_predictions, churn_rate_last_30d, avg_probability, p95_probability, last_prediction_at. predict.py: load_artifacts() returns (model, preprocessor, metadata, explainer). For the SHAP explainer, unwrap CalibratedClassifierCV: if hasattr(model, 'calibrated_classifiers_'), use model.calibrated_classifiers_[0].estimator; else use model directly. Use shap.TreeExplainer. predict_single() runs: DataFrame -> engineer_features() -> preprocessor.transform() -> model.predict_proba() -> compare to metadata['optimal_threshold'] for boolean -> risk_band from fixed cutoffs 0.3/0.6 -> compute SHAP values, map to feature names using metadata['feature_names'], return top shap_top_k by abs value as dict. predict_batch() vectorizes where possible. monitoring.py: append_prediction() thread-safe CSV append with threading.Lock, columns: timestamp, customer_id, tenure, monthly_charges, contract, internet_service, churn_probability, churn_prediction, risk_band, model_version. read_log(days=30) returns pd.DataFrame. api.py: FastAPI 0.111 with @asynccontextmanager lifespan loading model + explainer into app.state. CORSMiddleware(allow_origins=['*']). Request timing middleware. Endpoints: POST /predict (logs via monitoring.append_prediction), POST /predict/batch with UploadFile (enforces config.batch_row_cap; returns 413 if exceeded; logs each row), GET /health, GET /model/info, GET /metrics/summary (reads log, computes aggregates). App title='ChurnShield API', version from metadata.json.

### Phase 4 — Streamlit

Write app/streamlit_app.py and data/generate_prediction_log.py for ChurnShield v2. streamlit_app.py: at startup, if data/prediction_log.csv doesn't exist, call generate_prediction_log.py to seed 30 days of synthetic history. Three tabs via st.tabs(['Single Prediction','Batch Prediction','Live Monitoring']). API_URL from env var (default http://localhost:8000). Tab 1 (Single): sidebar st.form with all CustomerInput fields (selectbox for Literal categoricals, number_input for numerics), submit POSTs to {API_URL}/predict. Display churn_probability as st.metric, risk_band as colored badge (green/amber/red via st.markdown+CSS), plotly horizontal bar SHAP waterfall (positive=red=increases churn, negative=green=decreases, sorted by abs value, top 10 with HUMAN-READABLE feature names from the response). Caption below: 'Threshold: X ¦ Model: NAME (METHOD-calibrated) vY.Y.Y ¦ ROC-AUC: Z'. Tab 2 (Batch): st.file_uploader csv, preview 5 rows, 'Score All' POSTs to /predict/batch. If response is 413, show warning banner with row-limit message. Else display summary metrics row (total, churners, churn_rate, high_risk, rejected), results table sorted by probability desc, download button, plotly histogram of scores with vertical line at optimal_threshold from /model/info. Tab 3 (Live Monitoring): read data/prediction_log.csv directly (NOT via API), show banner 'Live data: X predictions logged, last at TIMESTAMP'. Daily volume line chart, daily churn rate line chart, overall score histogram, last 10 predictions table. generate_prediction_log.py: create 30 days synthetic predictions with drift (mean prob 0.28 -> 0.33), columns matching the API's log format exactly (timestamp, customer_id, tenure, monthly_charges, contract, internet_service, churn_probability, churn_prediction, risk_band, model_version).

### Phase 5 — Tests

Write tests/ for ChurnShield v2. test_preprocessing.py: test_join_columns_present (5 files NOT 6), test_population_file_not_joined (row count unchanged), test_null_total_charges_handled, test_target_is_binary, test_train_test_stratified (rates within 1%), test_leakage_columns_dropped (Churn Reason/Score/CLTV absent). test_features.py: test_tenure_bucket_new/loyal/zero, test_charges_ratio_no_zero_div, test_contract_risk_scores, test_service_bundle_max/zero/no_internet_as_zero. test_api.py (FastAPI TestClient fixture): test_health_200, test_model_info_has_optimal_threshold, test_model_info_has_calibration_method, test_predict_valid_input_returns_probability, test_predict_shap_values_are_labeled (assert keys are real feature names from metadata.feature_names, not 'f0'/'f1'), test_predict_high_risk_customer, test_predict_missing_field_422, test_batch_size_limit_413 (upload CSV with rows>cap), test_metrics_summary_endpoint, test_prediction_is_logged (log has +1 row after call). test_training.py: test_model_file_created (100-row sample), test_metadata_keys (all v2 fields), test_calibration_improves_brier, test_all_five_models_train (5 keys in comparison), test_xgboost_beats_logistic. test_quality_gate.py: test_production_model_meets_quality_bar (reads models/metadata.json if exists, asserts roc_auc >= config.quality_gate_roc_auc, else pytest.skip), test_production_model_is_calibrated (assert calibration_method in {isotonic, sigmoid}, 0.2 <= optimal_threshold <= 0.6). Use pytest fixtures for shared setup (loaded CSVs, sample customer dict, TestClient).

### Phase 6 — Docker, Deploy, Docs

Finalize the Dockerfile for ChurnShield v2 as a multi-stage build. Stage 1 (builder): FROM python:3.11-slim AS builder, install gcc/g++/cmake, pip install --user production deps only (no dev). Stage 2 (runtime): FROM python:3.11-slim, copy --from=builder /root/.local, copy src/ models/ config/ data/, create non-root user 'app', USER app, WORKDIR /app, PYTHONPATH=/app, EXPOSE 8000, healthcheck via curl localhost:8000/health, CMD ["uvicorn","src.api:app","--host","0.0.0.0","--port","8000"]. Write docs/model_card.md with sections: Model Details (v1.0.0, XGBoost+isotonic calibration), Intended Use (retention scoring — NOT credit/pricing decisions), Training Data (IBM Telco 7,043 rows 26% churn), Evaluation Data (20% stratified holdout), Metrics (ROC-AUC, PR-AUC, F1 at threshold, Brier), Ethical Considerations (retention bias, demographic fairness — gender/senior_citizen disparate impact risk, consent/transparency), Caveats (US 2020 telco data, recalibrate for other markets, retrain quarterly). Write README.md with badges (CI, coverage, python, license, live demo), Mermaid architecture diagram (CSVs -> preprocessing -> features -> 5-model training -> calibration -> threshold -> API -> Streamlit -> log -> monitoring), tech stack table, quick start (make install/train/run-api/run-ui), API reference table with all 5 endpoints, feature engineering table (5 features with formula+rationale), 5-model comparison table (LR ¦ RF ¦ LightGBM ¦ XGBoost ¦ CatBoost with ROC-AUC/PR-AUC/F1/Brier), calibration before/after screenshots, threshold selection rationale, link to docs/model_card.md, Further Work section mentioning TabPFN v2 and fairness audit, deployment guides for Railway and Streamlit Cloud.

# 7. Completion Checklist (v2)

Use this before calling ChurnShield done and moving to Project 3 (MarketPulse).

CODE (Phase 0–3)

☐  All 8 source files in src/ exist and import without errors

☐  engineer_features() is called identically in training.py and predict.py

☐  Preprocessor is fit ONLY on the output of engineer_features() — no drift

☐  preprocessor.get_feature_names_out() saved to metadata.json

☐  Population CSV is verified to exist but NOT joined (log message confirms)

☐  Churn Reason, Churn Score, CLTV are NOT in any feature list

☐  All 5 models train (LR, RF, LightGBM, XGBoost+Optuna, CatBoost)

☐  Winner wrapped in CalibratedClassifierCV with isotonic method

☐  Optimal threshold computed from PR curve and persisted to metadata.json

☐  SHAP values in /predict response use real feature names (not f0/f1/f2)

☐  Every prediction appended to data/prediction_log.csv

☐  POST /predict/batch enforces batch_row_cap and returns 413 if exceeded

☐  All Pydantic models have Field(description=..., examples=[...])

TESTS & CI

☐  pytest tests/ -v shows all green

☐  test_quality_gate.py passes with real trained model (ROC-AUC >= 0.82)

☐  test_calibration_improves_brier passes

☐  test_all_five_models_train passes (5 keys in comparison dict)

☐  test_predict_shap_values_are_labeled passes

☐  test_batch_size_limit_413 passes

☐  test_prediction_is_logged passes

☐  GitHub Actions CI badge is green on main branch

☐  Test coverage >= 70%

☐  Pre-commit hook runs on git commit (ruff + formatting)

DEPLOYMENT

☐  make install && make train && make test all succeed locally

☐  docker build . succeeds locally, final image <250 MB

☐  docker compose up starts both api-server and streamlit containers

☐  FastAPI live on Railway — /health returns 200 in <10s

☐  Railway healthcheckTimeout is 30s (not 300s)

☐  Streamlit live on Streamlit Community Cloud — all 3 tabs load

☐  Streamlit Tab 1 calls Railway API and returns labeled SHAP chart

☐  Streamlit Tab 3 reads prediction_log.csv and shows live data

DOCUMENTATION

☐  README has live demo links (Railway URL + Streamlit URL)

☐  README has Mermaid architecture diagram with all 5 models + calibration + log

☐  README has 5-model comparison table (LR | RF | LightGBM | XGBoost | CatBoost)

☐  README has calibration curve before/after screenshot

☐  README mentions optimal_threshold value and rationale

☐  README links to docs/model_card.md

☐  README 'Further Work' section mentions TabPFN v2 and fairness audit

☐  docs/model_card.md exists with all 7 required sections

☐  Swagger UI (/docs) shows all 5 endpoints with schema examples

☐  Screenshots of Streamlit Tab 1 (SHAP), Tab 2 (batch), Tab 3 (live monitoring) in README

Next: Project 3 — MarketPulse Financial Time-Series Forecasting Engine TensorFlow · LSTM · Transformers · yfinance · Gradio